THERMOTRACE

PERSON 4 — GIS, BACKEND, FRONTEND & INTEGRATION

GIS Platform, Backend APIs, Product UI and End-to-End Integration

| Assignment | Value |
| --- | --- |
| Person | Member 4 |
| Workload allocation | 22% — equal core-member responsibility |
| Primary ownership | GIS Platform, Backend APIs, Product UI and End-to-End Integration |
| Project | SIH26162 – ThermoTrace |

Purpose of this document — This is a hand-off specification. It defines exactly what this person must build, the datasets and inputs required, the implementation tasks, interfaces with other members, the expected end output, and the definition of done.

# Source basis

This assignment is derived from the uploaded SIH26162 Deep Research & Selection Dossier, the Complete Prototype Blueprint, the five-person implementation work split, and the detailed analysis. The source documents emphasize an intelligence layer above NASA FIRMS: detection → context → classification → facility normal behaviour → anomaly detection → explanation → analyst action → report.

# 1. Mission

Turn all other members' outputs into one professional, judge-friendly investigation platform. The application must work without notebooks or command-line operations during the demo.

# 2. Recommended stack

| Layer | Technology |
| --- | --- |
| Frontend | React + TypeScript + Tailwind CSS |
| Map | MapLibre GL JS or Leaflet |
| Backend | FastAPI + Python |
| Database | PostgreSQL + PostGIS |
| Data | Pandas + GeoPandas + Shapely |
| Charts | Recharts or ECharts |
| Jobs | Simple scheduler for MVP; Celery/RQ if needed |
| Reports | HTML-to-PDF or equivalent generated report |
| Deployment | Docker Compose + cached demo dataset |

# 3. Database schema

| Table | Purpose |
| --- | --- |
| thermal_observations | Raw/normalized FIRMS observations |
| thermal_events | Spatiotemporal event clusters |
| industrial_facilities | Facility geometries and metadata |
| landcover_context | Land-cover enrichment |
| satellite_evidence | Imagery metadata/thumbnails and availability |
| facility_baselines | Normal facility behaviour |
| predictions | ML labels/probabilities/evidence |
| risk_scores | Industrial likelihood and operational risk |
| alerts | Prioritized alerts and statuses |
| manual_labels | Analyst/ground-truth labels |
| audit_log | Trace of decisions, versions and actions |

# 4. Canonical Event JSON

Every module must use one canonical event contract.

{
  "event_id": "TT-IND-00427",
  "geometry": {"lat": 20.123, "lon": 73.456},
  "time_window": {
    "start": "2026-01-01T00:00:00Z",
    "end": "2026-01-30T23:59:59Z"
  },
  "observations": [],
  "facility_context": {},
  "landcover_context": {},
  "temporal_features": {},
  "classification": {},
  "scores": {},
  "evidence": [],
  "status": "requires_verification",
  "data_version": "demo-2026-01",
  "model_version": "hybrid-v1"
}

# 5. Required backend APIs

| Endpoint | Purpose |
| --- | --- |
| GET /api/events | Search/filter events |
| GET /api/events/{id} | Complete event details |
| GET /api/events/{id}/timeline | Historical activity and baseline |
| GET /api/events/{id}/evidence | Evidence and data sources |
| GET /api/facilities | Facilities in map bounds |
| GET /api/alerts | High-risk/abnormal events |
| POST /api/events/{id}/verify | Analyst confirm/reject |
| POST /api/events/{id}/reclassify | Analyst reclassification |
| POST /api/refresh | Controlled data refresh |
| GET /api/reports/{id} | Incident report |
| GET /api/health | Demo health check |

# 6. Required GIS layers

Raw FIRMS thermal detections

Active/clustered thermal events

Industrial facilities

Persistent sources

Abnormal/high-risk events

Land-cover context

Historical event density

Facility baseline deviation

Satellite imagery where available

Administrative boundaries / optional critical-infrastructure context

# 7. UI visual direction

| Element | Direction |
| --- | --- |
| Overall style | Mission-control / geospatial intelligence, not generic CRUD |
| Background | Deep navy/charcoal |
| Neutral data | Blue |
| Industrial | Amber/orange |
| High risk | Red |
| Natural | Green/muted yellow |
| Unknown | Purple/grey |
| Typography | Inter / IBM Plex Sans / clean sans-serif |
| Map | Large central map with restrained overlays |
| Cards | Dark surfaces, thin borders, strong hierarchy |
| Animation | Subtle pulse only for new/high-risk anomalies |

# 8. Screen 1 — Command Dashboard

┌──────────────────────────────────────────────────────────────┐
│ THERMOTRACE                 Last update | Alerts | User      │
├──────────────┬───────────────────────────────────┬───────────┤
│ FILTERS      │                                   │ ALERTS    │
│ Date range   │           LIVE GIS MAP            │ Critical 3│
│ Region       │      hotspots + facilities        │ High 12   │
│ Event class  │      industrial overlays          │ New 18    │
│ Risk level   │                                   │           │
│ Persistence  │                                   │           │
├──────────────┴───────────────────────────────────┴───────────┤
│ Total | Industrial | Persistent | Abnormal | Unknown         │
└──────────────────────────────────────────────────────────────┘

Summary cards: total anomalies, industrial-likelihood events, persistent sources, abnormal events, unknown cases

Filters: date, region, class, risk, persistence

Map legend

Alert summary

Timeline/date control

Search by event/facility

# 9. Screen 2 — Event Investigation Page

┌──────────────────────────────────────────────────────────────┐
│ ← Back to map       Event TT-IND-00427       Export report    │
├───────────────────────────────┬──────────────────────────────┤
│ MAP                           │ CLASSIFICATION               │
│ hotspot + facility + buffer   │ Persistent industrial source│
│                               │ Confidence: 87%             │
│                               │ Industrial likelihood: 87   │
│                               │ Operational risk: 72         │
├───────────────────────────────┼──────────────────────────────┤
│ FACILITY CONTEXT              │ EVIDENCE                     │
│ Nearby refinery: 0.43 km      │ ✓ 24 detections / 30 days   │
│ Industrial land cover         │ ✓ Stable centroid           │
│ Population exposure           │ ✓ Facility proximity        │
├───────────────────────────────┴──────────────────────────────┤
│ THERMAL FINGERPRINT: baseline vs current timeline             │
├──────────────────────────────────────────────────────────────┤
│ Recommended action: Verify with facility / authority          │
└──────────────────────────────────────────────────────────────┘

# 10. Evidence panel

| Evidence | Display |
| --- | --- |
| Location | Coordinates + administrative region |
| Facility | Nearest facility, type, distance, source |
| Land cover | Industrial/agriculture/forest/urban/unknown |
| History | Detection count + active days |
| Current deviation | Current activity vs baseline |
| Satellite evidence | Preview or explicit unavailable reason |
| Model | Model version, confidence, top features |
| Limitations | Cloud, low confidence, sparse observations, uncertain label |
| Evidence against | Conflicting/missing signals |

# 11. Alert centre

| Field | Requirement |
| --- | --- |
| Alert ID | Unique |
| Event ID | Linked event |
| Priority | Critical / High / Medium / Low |
| Reason | Abnormal increase / persistent source / new industrial event |
| Location | Map context |
| Facility | If associated |
| Timestamp | Event/alert time |
| Score | Risk score |
| Status | New / Acknowledged / Investigating / Closed |

# 12. Analyst workflow

Open dashboard.

Select event.

View facility and land-cover context.

View 30-day history.

View facility thermal fingerprint.

View baseline deviation.

Read evidence for and against.

Confirm, reject or reclassify.

Generate incident report.

Record decision in audit log.

# 13. Report contents

Event identifier and timestamp

Location map

Classification and confidence

Industrial-likelihood score

Operational-risk score

Facility and land-cover context

Thermal history

Evidence factors

Data sources and versions

Limitations and recommended action

Analyst status and audit trail

# 14. Folder structure

backend/
  app/main.py
  app/api/events.py
  app/api/facilities.py
  app/api/alerts.py
  app/api/reports.py
  app/services/pipeline.py

frontend/
  src/pages/Dashboard.tsx
  src/pages/EventInvestigation.tsx
  src/pages/Alerts.tsx
  src/components/MapView.tsx
  src/components/EventPanel.tsx
  src/components/EvidenceCard.tsx
  src/components/RiskBadge.tsx
  src/components/TimelineChart.tsx
  src/components/ReportButton.tsx

database/
  schema.sql

docker-compose.yml

# 15. Integration order

Create PostGIS schema and seed sample data.

Display raw FIRMS points on the map.

Add facility layer and event search.

Add event detail endpoint.

Connect Member 3 temporal/baseline outputs.

Connect Member 2 classification outputs.

Build evidence panel.

Build risk badges and timeline.

Add analyst verification/reclassification.

Add report generation.

Add cached-data fallback and friendly API errors.

Package the full system with Docker Compose.

# 16. Testing

Dashboard loads with cached data.

Date/class/risk filters work.

Map events and facilities render correctly.

Event detail loads complete evidence.

Timeline renders historical data and baseline.

Risk component weights are visible.

Unknown event does not get forced into a class.

Missing imagery produces a friendly unavailable message.

API failure falls back to cached data or a clear error.

Report contains required sections.

Analyst actions persist to audit log.

# 17. Final output

Working web application

Interactive GIS map

PostGIS database

FastAPI backend

React frontend

Command dashboard

Investigation page

Evidence panel

Alert centre

Analyst review workflow

Incident report

Docker deployment

Cached demo mode

# 18. Definition of Done

A judge can open the application, select an event on the map, inspect facility/context/history/classification/evidence/risk, make an analyst decision, and generate a report without opening a notebook or terminal.